# PART C: DEVELOPMENT GUIDE - PHASE-BY-PHASE

## PHASE 0: SETUP (2-3 hours)
### Deliverable: Working development environment
Looking at Phase 0, let me help you complete it step by step.
## Quick Decision: YES, use venv
It keeps your project dependencies isolated and clean. Highly recommended.
## Phase 0 Completion Steps
### 1. Install System Dependencies (5 min)
# Check Python version (need 3.10+)
python3 --version

# Install Tesseract OCR
sudo apt update
sudo apt install tesseract-ocr

# Install Ollama
curl -fsSL https://ollama.com/install.sh | sh

# Verify Ollama is running
ollama --version
### 2. Create Virtual Environment (2 min)
cd ~/Desktop/kage-no-koe

# Create venv
python3 -m venv venv

# Activate it
source venv/bin/activate

# You'll see (venv) in your terminal prompt now
### 3. Create Required Files (5 min)
In project root (kage-no-koe/):
Create requirements.txt:
flask==3.0.0
flask-socketio==5.3.5
flask-cors==4.0.0
python-socketio==5.10.0
pypdf2==3.0.1
python-docx==1.1.0
openpyxl==3.1.2
pillow==10.1.0
pytesseract==0.3.10
duckduckgo-search==4.1.1
requests==2.31.0
python-dotenv==1.0.0
Create .env:
FLASK_ENV=development
FLASK_DEBUG=True
Create config.json:
{
  "model_name": "llama3.2:3b",
  "hardware_profile": "laptop",
  "database_path": "data/app.db",
  "upload_folder": "data/uploads",
  "max_file_size_mb": 50,
  "port": 5000
}
Create .gitignore:
venv/
__pycache__/
*.pyc
data/*.db
data/uploads/*
.env
*.log
### 4. Install Python Packages (3 min)
# Make sure venv is activated (you should see (venv) in prompt)
pip install --upgrade pip
pip install -r requirements.txt
### 5. Download Ollama Model (5-10 min)
# For laptop - download small model
ollama pull llama3.2:3b

# Verify it's downloaded
ollama list
### 6. Create Empty Python Files (2 min)
In backend/ folder:
touch backend/__init__.py
touch backend/app.py
touch backend/config.py
touch backend/database.py
touch backend/ollama_handler.py
touch backend/context_manager.py
In backend/utils/ folder:
mkdir -p backend/utils
touch backend/utils/__init__.py
touch backend/utils/file_processor.py
In frontend/ folder:
touch frontend/index.html
touch frontend/styles.css
touch frontend/app.js
touch frontend/state.js
In scripts/ folder:
touch scripts/launch.sh
chmod +x scripts/launch.sh
### 7. Git Commit (1 min)
git add .
git commit -m "Phase 0: Setup complete - folder structure and dependencies"
git push origin main
## ✅ Phase 0 Success Check
Run these commands to verify:
# Check Python
python3 --version # Should show 3.10+

# Check Ollama
ollama list # Should show llama3.2:3b

# Check packages
pip list | grep flask # Should show Flask installed

# Check folders
ls backend/ # Should show Python files
ls frontend/ # Should show HTML/CSS/JS files
You're done with Phase 0! 🎉
Ready for Phase 1?

## PHASE 1: BASIC BACKEND (6-8 hours)
### Deliverable: Flask server responds to API calls
Sub-tasks:
1.1: Configuration System (1 hour)
- Create backend/config.py
- Load from config.json and .env
- Export constants: MODEL_NAME, DATABASE_PATH, etc.
- Test: Print all config values
1.2: Ollama Handler (2 hours)
- Create backend/ollama_handler.py
- Methods: check_model_exists(), get_available_models(), chat_stream(), chat_complete()
- Test: Call each method, print results
1.3: Flask App Skeleton (2 hours)
- Create backend/app.py
- Routes: /health, /api/models
- Initialize Flask and SocketIO
- Test: curl http://localhost:5000/health
1.4: Launch Script (1 hour)
- Create launch.sh
- Start Ollama if not running
- Start Flask
- Open browser
- Test: Double-click script, app opens
Acceptance Criteria:
- /health returns JSON with status
- /api/models lists downloaded models
- launch.sh opens app in browser
- No errors in terminal

## PHASE 2: DATABASE (4-5 hours)
### Deliverable: SQLite database with CRUD operations
Sub-tasks:
2.1: Database Schema (1 hour)
- Create backend/database.py
- Define all tables (chats, messages, files, settings, search_folders)
- Create indexes
- Test: Run, check data/app.db created
2.2: CRUD Operations (3 hours)
- Implement methods for each table:
  - Chats: create, get, list, update, delete
  - Messages: add, get_for_chat
  - Files: add, get
  - Settings: get, set
- Test: Call each method with dummy data, verify in DB
Acceptance Criteria:
- All tables exist in database
- Can create/read/update/delete records
- Foreign keys work (cascade delete)
- No SQL errors

## PHASE 3: BASIC FRONTEND (6-8 hours)
### Deliverable: HTML page with chat UI (no functionality)
Sub-tasks:
3.1: HTML Structure (2 hours)
- Create frontend/index.html
- Add: header, sidebar, chat area, input box
- Include Socket.io CDN
- Test: Open in browser, see layout
3.2: CSS Styling (3 hours)
- Create frontend/styles.css
- Style all components
- Add light/dark theme variables
- Test: Check responsive design
3.3: JavaScript State Management (2 hours)
- Create frontend/state.js
- Define AppState object
- Implement observer pattern
- Test: Update state, check observers fire
Acceptance Criteria:
- UI matches mockup
- Responsive on mobile
- No console errors
- State management works

## PHASE 4: CHAT FUNCTIONALITY (8-10 hours)
### Deliverable: Can send messages and get responses
Sub-tasks:
4.1: Chat List Component (2 hours)
- Create ChatListComponent class
- Load chats from API
- Display in sidebar
- Handle click to switch chat
- Test: Create 3 chats, switch between them
4.2: Message Display Component (2 hours)
- Create MessageDisplayComponent class
- Render user/assistant messages
- Format markdown
- Auto-scroll
- Test: Load chat with messages, verify display
4.3: WebSocket Streaming (3 hours)
- Backend: Handle send_message event
- Build prompt with contexts
- Stream tokens via WebSocket
- Save message to DB
- Frontend: Receive tokens, display in real-time
- Test: Send message, see response stream
4.4: Message Input Component (2 hours)
- Create MessageInputComponent class
- Handle send on Enter
- Character counter
- Stop button
- Test: Type message, press Enter, verify sent
Acceptance Criteria:
- Can create new chat
- Can send message
- Response streams word-by-word
- Messages persist in database
- Chat list updates

## PHASE 5: CONTEXT MANAGEMENT (5-6 hours)
### Deliverable: Three-tier context system works
Sub-tasks:
5.1: Context Builder (3 hours)
- Create backend/context_manager.py
- Implement build_prompt() function
- Handle all context layers
- Token counting
- Test: Build prompt, verify all parts included
5.2: Context UI Components (2 hours)
- Global context in settings
- Per-chat system message button
- Per-chat context window button
- Test: Set each context type, verify in prompt
5.3: Context Summarization (2 hours)
- Implement handle_context_overflow()
- Implement summarize_messages()
- Test: Exceed token limit, verify summary created
Acceptance Criteria:
- Global context applies to all chats
- System message changes behavior
- Context window content included
- Auto-summarize works
- Notification shown when summarized

## PHASE 6: FILE PROCESSING (10-12 hours)
### Deliverable: Upload and process PDF/DOCX/XLSX/images
Sub-tasks:
6.1: File Upload Backend (3 hours)
- Create /api/files/upload endpoint
- Save file to disk
- Detect file type
- Test: Upload file, verify saved
6.2: PDF Processor (2 hours)
- Create backend/utils/file_processor.py
- Implement process_pdf()
- Extract text and tables
- Convert to markdown
- Test: Upload PDF, check processed content
6.3: DOCX/XLSX Processors (2 hours)
- Implement process_docx()
- Implement process_xlsx()
- Test: Upload each type, verify output
6.4: Image Processor (3 hours)
- Implement process_image_with_ocr()
- Implement process_image_with_vision()
- Combine both results
- Test: Upload image, verify both methods run
6.5: File Upload Frontend (2 hours)
- Create FileUploadComponent
- Drag-drop support
- Progress indicator
- Preview processed content
- Test: Upload file, see preview
Acceptance Criteria:
- All file types process correctly
- Tables preserved in markdown
- Image OCR and vision both work
- Upload progress shows
- Files stored in database

## PHASE 7: ADVANCED FEATURES (8-10 hours)
### Deliverable: Model switching, web search, folder search
Sub-tasks:
7.1: Model Management (3 hours)
- Model dropdown in UI
- /api/models/validate-switch endpoint
- Download new model with progress
- Test: Switch models, download new model
7.2: Web Search (2 hours)
- Implement DuckDuckGo search
- Detect [SEARCH: ...] tag
- Insert results into prompt
- Test: Ask question needing search, verify results used
7.3: Folder Search (3 hours)
- Configure search folders
- Implement file search (filename + content)
- Return matching files
- Test: Search for file, verify found
7.4: GPU Monitor Widget (2 hours)
- Create floating widget
- Poll GPU stats every 2 seconds
- Display usage/VRAM/temp
- Test: Run inference, watch GPU stats
Acceptance Criteria:
- Model switching works seamlessly
- Web search triggers automatically
- Can search PC folders
- GPU widget shows live stats
- Model badges show on messages

## PHASE 8: POLISH & TESTING (6-8 hours)
### Deliverable: Production-ready app
Sub-tasks:
8.1: Error Handling (2 hours)
- Add try-catch everywhere
- User-friendly error messages
- Retry mechanisms
- Test: Trigger errors, verify handled gracefully
8.2: Export Functionality (2 hours)
- Implement chat export (JSON, TXT, PDF)
- Download button
- Test: Export chat in each format
8.3: Settings Panel (2 hours)
- Complete all settings tabs
- Save/load preferences
- Test: Change settings, verify persisted
8.4: Documentation (2 hours)
- Write comprehensive README
- Add inline code comments
- Create troubleshooting guide
- Test: Follow README on fresh machine
Acceptance Criteria:
- No crashes during normal use
- All errors show helpful messages
- README complete with screenshots
- Can export chats
- Settings persist

## INTEGRATION CHECKPOINTS
After Phase 2: Database + Backend working
Test: Create chat via API, retrieve from DB
After Phase 4: Basic chat working end-to-end
Test: Open app, create chat, send message, get response
After Phase 6: File upload working
Test: Upload PDF, see content in chat
After Phase 7: All features working
Test: Use every feature, verify works
After Phase 8: Ready for production
Test: Use app for 2 hours, no crashes

## TESTING CHECKLIST
Manual Tests (run after each phase):
□ Create new chat
 □ Rename chat
 □ Delete chat
 □ Send text message
 □ Receive streaming response
 □ Stop generation mid-stream
 □ Upload PDF file
 □ Upload image
 □ Switch models
 □ Change global context
 □ Set system message
 □ Web search works
 □ Folder search works
 □ Export chat
 □ Restart app, data persists
 □ GPU monitor shows stats
 □ Dark mode works
 □ Runs on laptop (CPU)
 □ Runs on desktop (GPU)

## DEPLOYMENT CHECKLIST
Before first use:
□ Ollama installed and running
 □ Models downloaded
 □ Python dependencies installed
 □ Config.json configured for hardware
 □ Database initialized
 □ Launch script executable
 □ README read
For new machine:
□ Copy project folder
 □ Run setup steps
 □ Update config.json (model name, profile)
 □ Download models
 □ Test launch

## COMMON PITFALLS & SOLUTIONS
Problem	Solution
Ollama not found	Add to PATH or start manually
Model too large for VRAM	Use quantized version (q4)
WebSocket not connecting	Check CORS settings
File upload fails	Check max file size, permissions
Database locked	Only one app instance at a time
Streaming slow	Check model size vs hardware
OCR returns gibberish	Preprocess image better
Vision model not working	Download LLaVA model

## TIME ESTIMATES BY EXPERIENCE
Experience Level	Total Time	Weeks (1hr/day + 2hr weekends)
Beginner	70-80 hours	10-12 weeks
Intermediate	55-65 hours	8-10 weeks
Advanced	40-50 hours	6-8 weeks

## MINIMAL VIABLE PRODUCT (MVP)
If time-constrained, build in this order:
Week 1-2: Core Chat
- Phase 0, 1, 2, 3, 4
- Result: Basic chat working
Week 3-4: Context + Files
- Phase 5, 6
- Result: Can upload files, manage context
Week 5-6: Advanced + Polish
- Phase 7, 8
- Result: Full featured app

END OF PHASE GUIDE
Next: Use this guide to prompt AI for code generation. For each phase, provide:
1. The phase description from above
2. Relevant sections from Part A (architecture) and Part B (technical specs)
3. Ask AI to implement that specific phase
Example prompt for AI:
I'm building LocalMind Phase 4 (Chat Functionality).
[Paste Phase 4 section]
[Paste relevant API specs from Part B]
[Paste WebSocket specs from Part B]
Write the backend WebSocket handler for streaming messages.